# FleetFlow TMS v2 — Iteration Pack

Dev scaffold · Tech ADR · Alpha plan · Beta playbook · QA matrix

May 13, 2026

Table of Contents

# Iteration Pack — Overview

This pack consolidates the output of five parallel workstreams that took the FleetFlow TMS prototype from Base44 review to a credible v2 plan. Read order: this overview → Tech ADR → Alpha plan → Beta playbook → QA matrix. The companion code scaffold lives on disk under fleetflow_v2_scaffold/ and is referenced throughout.

| Workstream | Deliverable | Location |
| --- | --- | --- |
| Dev | 10-file Next.js + Prisma scaffold (Prisma schema, multi-tenancy guard, RBAC, Load API + state machine, dispatch page, S3 presign, package.json, README) | fleetflow_v2_scaffold/ on disk |
| Tech | ADR-001 — stack, data model, API, multi-tenancy, security, observability, migration plan | Section 1 below |
| ATG | 5-week alpha plan for 3 design-partner carriers, scenarios, kill/continue gates | Section 2 below |
| TBG | Beta launch playbook: cohort, Stripe go-live, onboarding, support, exit-to-GA criteria | Section 3 below |
| QA | Test pyramid, test matrix, Gherkin critical paths, security/a11y/perf checklists, release gates | Section 4 below |

# 1 · Tech — ADR-001: Architecture & Stack

Status: Accepted · Date: 2026-05-13 · Supersedes: Base44 no-code prototype

## 1.1 Context & non-goals

FleetFlow v1 was a Base44 no-code prototype that proved the workflow with ~6 design partners. We’re rebuilding on a production stack to hit ~15 paying carriers in 90 days, with the 8 MVP modules (Load, Dispatch board, Driver PWA, Documents, Invoicing, Driver/Equipment roster, Customer directory, Org/Users/Roles) plus Stripe billing.

Explicitly out of scope for v2: native mobile apps (PWA only), ELD integrations (no Samsara/Motive/Geotab/KeepTruckin), AI dispatch / load matching, GL accounting, EDI (204/210/214/990), true offline-first conflict resolution.

## 1.2 Stack decisions

| Layer | Choice | Alternative considered | Why this |
| --- | --- | --- | --- |
| Frontend | Next.js 14.2 App Router + React 18 + TypeScript 5.4 | Remix, SvelteKit | Server Actions + RSC eliminate ~60% of API surface; hiring pool deepest |
| UI kit | shadcn/ui + Tailwind 3.4 + Radix | Mantine, MUI | Owned components, no upgrade treadmill, a11y from Radix |
| API | Next.js Route Handlers + Server Actions; tRPC internally | NestJS, Hono on Workers | Co-located with frontend, end-to-end types, single deploy target |
| Auth | Clerk (~$25/mo + $0.02/MAU after 10k) | Auth.js, WorkOS, Supabase Auth | Orgs + invites + MFA + SAML-ready out of the box; saves 4 weeks |
| DB | Postgres 16 on Neon (Launch ~$19/mo → Scale ~$69/mo) | Supabase, RDS, PlanetScale | Branching per PR is non-negotiable |
| ORM | Prisma 5.15 | Drizzle, Kysely | Mature migrations; Client Extensions are where tenancy is enforced |
| File storage | Cloudflare R2 + signed URLs | AWS S3, Supabase Storage | Zero egress fees materially matter for BOL/POD download volume |
| Payments | Stripe (Billing + Elements + Checkout) | Paddle, Lemon Squeezy | Standard B2B SaaS billing + ACH Direct Debit, PCI scope minimized |
| Jobs/queues | Inngest (Starter free → Pro $50/mo) | QStash, BullMQ, Trigger.dev | Step functions + retries + cron + replay UI; serverless-native |
| Email | Resend ($20/mo + usage) | Postmark, SendGrid | React Email templates, good deliverability |
| Observability | Sentry ($26/mo) + PostHog (free→$100/mo) + BetterStack Logtail/Uptime ($54/mo) | Datadog, Honeycomb | <$150/mo total; Datadog is correct at 10× our size |
| Hosting | Vercel Pro ($20/user/mo) | Fly.io, Render, AWS | Tight Next.js coupling, preview deploys per PR |
| Feature flags | PostHog flags | LaunchDarkly, Statsig | Already paying for PostHog |
| Rate limiting | Upstash Redis + @upstash/ratelimit | Vercel KV, in-memory | Sliding window, ~$0 at our volume |
| CI/CD | GitHub Actions + Vercel Git | CircleCI | Lint + typecheck + Prisma migrate validate + Playwright smoke on PR |

Total fixed infra at GA: ~$250–$400/mo until ~5k MAU. That’s the budget — anything new pays for itself or replaces something.

## 1.3 Data model overview

Core entities: Organization, User, Membership(userId, orgId, role), Driver, Equipment, Customer, Load, Stop, Document, Invoice, Payment, AuditLog, Notification, WebhookEvent, Invite.

Multi-tenancy enforced in three layers, in order of importance:

- Prisma Client Extension — every read/write goes through withOrgContext(orgId) built per request. Extension injects where: { orgId } on reads and data: { orgId } on writes. Missing orgId in context throws. This is the bouncer.

- DB constraints — composite unique indexes always lead with orgId (@@unique([orgId, loadNumber])). FKs cross-check orgId via raw SQL constraints on critical relations.

- Postgres RLS as defense-in-depth — current_setting('app.org_id') set per transaction. RLS is a seatbelt, the extension is the brake.

Audit log: append-only AuditLog row on every create/update/delete via the same Prisma extension. Captures actor, org, entity, action, JSONB diff, IP, UA. 2-year retention then archived to R2 cold storage. Write-only client — no app-code mutations.

Soft vs hard delete: - Soft (deletedAt): Load, Customer, Driver, Equipment, Invoice, Document — legal/operational reasons to be recoverable. - Hard: Notification, WebhookEvent (after success + 30d), session data, expired Invites. - User is never deleted, only Membership is revoked. GDPR/CCPA erasure is a separate audited “scrub” job.

## 1.4 API design

REST-ish HTTP for external surface, tRPC for internal Next.js→server. No GraphQL.

Routes: /api/v1 prefix, resource-first (GET /loads, POST /loads, PATCH /loads/:id), verbs only for state transitions that aren’t clean PATCHes (POST /loads/:id/assign, POST /loads/:id/cancel). Org-scoped via X-Org-Id header validated against caller’s memberships.

Envelope:

// Success: { "data": {...}, "meta": { "requestId": "req_01H..." } }
// Error:   { "error": { "code": "LOAD_NOT_FOUND", "message": "...", "requestId": "..." } }

Error model: stable string codes (LOAD_NOT_FOUND, INVOICE_ALREADY_PAID, ORG_OVER_SEAT_LIMIT, RATE_LIMITED). HTTP status conveys class. Validation errors include Zod paths. No stack traces in prod — requestId correlates to Sentry.

Pagination: cursor-based, never offset. GET /loads?cursor=...&limit=50. Hard cap 200. Cursors are opaque base64 of (createdAt, id). Offset is banned because at 50k loads it hurts.

Idempotency keys: all mutating writes accept Idempotency-Key. Stored in IdempotencyRecord(key, orgId, requestHash, responseSnapshot) with 24h TTL. Mandatory for POST /invoices and POST /payments.

Webhook outbox pattern: state changes write a WebhookEvent row in the same transaction. An Inngest worker signs with HMAC-SHA256, POSTs to subscribers, retries with exponential backoff (1m → 24h, 6 attempts then DLQ). Same pattern Stripe uses.

## 1.5 Auth & multi-tenancy

Flow: Edge middleware validates Clerk JWT → reads X-Org-Id (fallback to User.lastOrgId) → confirms active Membership → builds AuthContext = { userId, orgId, role, permissions } attached via AsyncLocalStorage. No function takes orgId as an argument — it’s pulled from context.

Role enforcement, layered: - UI guards (<RequireRole>) — UX only, not security. - Route middleware — blocks at the edge for whole route trees. - Route handlers — assertCan(ctx, "load.invoice") at the top of every handler. Permissions are a static matrix, no DB lookup. ~30 permissions total. - DB query layer — Prisma extension enforces orgId; role is an app-layer concern.

Invite flow: Invite(token=SHA-256 hash, email, orgId, role, expiresAt 7d, acceptedAt, revokedAt). Single-use, email-bound (case-insensitive match required). Rate-limited 20/hour/org, 5/min/user.

## 1.6 File storage & document handling

Presigned URL pattern: Browser never proxies through our API. 1. POST /api/v1/documents/presign → server validates MIME/size/role → returns signed PUT URL (5min TTL) + eventual GET URL pattern. 2. Client PUTs directly to R2. 3. POST /api/v1/documents/confirm → server validates object exists, size matches, writes Document row.

MIME allowlist: jpeg, png, webp, heic, heif, pdf. Max 25 MB. Server sniffs first 256 bytes on confirm to catch Content-Type lies.

Virus scanning — deferred to v1.1 (ClamAV in Inngest job on confirm; until clean, Document.scanStatus = PENDING and downloads blocked outside the org).

HEIC handling: Inngest job detects HEIC, transcodes to JPEG (quality 85, max 2400px long edge) using sharp + libheif. UI prefers JPEG; original kept for legal fidelity.

Retention: indefinite while active. Org canceled: 90d grace → 1y read-only → deletion. Soft-deleted documents purged from R2 after 30d via nightly job.

## 1.7 Background jobs (Inngest)

| Job | Trigger | SLO |
| --- | --- | --- |
| Invoice PDF generation | invoice.created | <30s p95 |
| Invoice email send | invoice.sent | <2 min p95 |
| Document expiry alerts | Daily cron 07:00 org-local | Same day |
| Webhook fanout | WebhookEvent outbox | <1 min p95 first attempt |
| HEIC → JPEG transcoding | document.uploaded | <60s p95 |
| Soft-delete R2 purge | Daily cron 02:00 UTC | Within 24h of TTL |
| Stripe sync reconciliation | Hourly cron | Eventual consistency 1h |
| Driver PWA push | Various | <10s p95 |

Retry & DLQ: 4 attempts exponential (capped 1h). Webhook fanout overrides to 6 attempts over 24h. DLQ → Sentry + Slack #ops-alerts. No silent drops.

## 1.8 Deployment topology

- App: Vercel Pro, single project, region iad1. Mostly Node runtime (need sharp, pdf-lib); edge only for middleware.

- DB: Neon Launch, primary AWS us-east-2. Branch per PR via Vercel + Neon integration.

- Blobs: Cloudflare R2, single bucket fleetflow-prod, partitioned org_{orgId}/. Lifecycle rule: incomplete multipart aborts after 24h.

- Jobs: Inngest Cloud via webhook.

- Email: Resend, domain mail.fleetflow.app, SPF/DKIM/DMARC verified pre-launch.

- Secrets: Vercel env vars + Doppler mirror for live keys.

Promotion gate: staging → prod is manual GitHub Action approval, gated on green Playwright smoke + green migration plan. No auto-deploy to prod.

## 1.9 Security posture

- TLS 1.3 + HSTS max-age=63072000; includeSubDomains; preload.

- CSP strict, nonces on every server-rendered page.

- Signed URLs everywhere; 5min upload TTL, 15min download TTL.

- Session timeout: Clerk sliding 7d web, 24h absolute for sensitive ops.

- Rate limits (Upstash sliding window): 100 req/min/user, 20 req/min/IP unauthenticated, 5 login attempts/min/IP.

- Audit log immutable, queryable by org admins for their org only.

- Secret rotation: Stripe webhook signing 90d, R2 keys 180d, DB passwords on every departure.

- PCI scope: SAQ A (Stripe Elements + Checkout only, never touch a PAN).

- Pen test by external firm (~$8–12k) before paid GA. SOC 2 Type 1 path opens at ~50 paying customers.

- Backups: Neon PITR 7d (Launch) / 30d (Scale). Weekly logical dump to separate R2 bucket, encrypted, 90d retention.

## 1.10 Observability & SLOs

- Errors: Sentry with source maps + git SHA tagging; Slack alerts on new issues + threshold breaches.

- Product analytics: PostHog; events: load_created, invoice_sent, invoice_paid, driver_assigned, document_uploaded. Session replay sampled 10% on errors.

- Logs: Vercel → BetterStack Logtail. 30d retention. Structured JSON (requestId, orgId, userId, route, latencyMs).

- Uptime: BetterStack 30s checks on /api/health, /login, /loads (synthetic auth), R2 presign. Public status page at status.fleetflow.app.

- On-call: Founder + 1 engineer, weekly rotation. Sev1 ack 15 min business hours, 30 min off-hours.

SLOs: - Uptime 99.5% monthly (~3.6h budget). - p95 API < 500ms excluding PDF gen. - p95 page load (LCP) < 2.5s on Pixel 6 throttled 4G. - p95 PWA load on mid-range Android < 3s.

## 1.11 What this stack cannot do

- ELD / EDI integration depth — no real-time HOS/GPS, no EDI 204/210. Route those customers to McLeod or TruckMate.

- On-prem / VPC deployment — multi-tenant SaaS only. Enterprise asking for VPC peering gets “v3.”

- True offline-first — PWA caches current load + queues photo uploads, but no CRDT-based conflict resolution.

- Sub-region data residency — us-east only. Canadian/EU carrier asks are a quarter of work.

- Heavy reporting / BI — basic invoicing summaries only. Won’t compete with Trimble’s reporting suite.

- Hard real-time — 15s polling + revalidation, no WebSockets in v2.

- Five-nines uptime — 99.5% commitment.

## 1.12 Migration plan from Base44

6 design-partner orgs ≈ 3k loads, 500 customers, 150 drivers, 12k documents. Manageable.

Approach: dual-run for 21 days per customer.

- Week -2: CS exports Base44 data; scripts/migrate-base44/ Node script maps Base44 IDs → new UUIDs (translation table), validates referential integrity (rejects partial), re-uploads documents to R2 from Base44 S3 URLs, transactional per-org.

- Week -1: Customer logs into v2 read-only alongside Base44. Verifies counts, spot-checks 10 loads + 5 invoices. Sign-off checklist.

- Day 0: Cutover. Base44 set read-only for them; new work in v2.

- Day 0–21: Dual-run, daily CS check-in week 1, weekly weeks 2–3.

- Day 22: Base44 access revoked; PDF snapshot delivered to R2 cold-archive.

Rollback criteria (any one): - >5% loads have integrity issues we can’t fix in 24h. - Critical workflow broken >4h. - Customer requests it in writing — no friction, no save-the-account dance.

Aim: zero rollbacks across 6 partners. Plan to have one anyway.

# 2 · ATG — Alpha Test Plan

Window: weeks 4–8 of build · Partners: 3–5 design-partner carriers · Status: operational doc, not a pitch

## 2.1 Alpha objectives (priority order)

- Does the Load→Cash flow actually replace the spreadsheet-and-email workflow? If a dispatcher still keeps the Google Sheet open “just in case,” we’ve failed.

- Will drivers actually use the PWA on their own phone, on their own data plan, in a moving truck, without us standing next to them? Driver adoption is the single biggest predictor of TMS death.

- Is the POD-to-invoice loop tight enough that a broker dispute gets resolved in under 60 seconds?

We are explicitly NOT learning: whether the UI is pretty, whether it scales to 200 trucks, pricing elasticity (no billing in alpha), edge-case modules (IFTA, factoring, ELD), whether brokers will integrate via API.

The bias is toward killing the product if it’s not real, not validating that we’re geniuses.

## 2.2 Design partner profile

- 5–20 power units. Below 5 too informal; above 20 has incumbent TMS to rip out.

- US, ideally Midwest/Southeast OTR. Avoid niche specialty (oversize, hazmat-only) in alpha.

- Currently on Google Sheets/Excel + email/text + QuickBooks + paper BOLs. No incumbent TMS. A McLeod/TMW migrant is the wrong partner — they want feature parity.

- 15–80 loads/week dispatch volume. Enough to stress daily, not so much that an outage kills their business.

- Owner-operator stance: owner is hands-on in dispatch or front office. If owner is a passive investor, no feedback.

- Tech-tolerant, not tech-forward. Owner uses a smartphone; one staff member comfortable with software.

Recruitment script: > Hey [Name] — I’m building a TMS aimed at carriers your size. Not pitching, not selling. Looking for 3 carriers to use it free for 5 weeks while we shape it; I’ll personally set it up for you in a 90-min call. In return I want brutal feedback and 30 min/week of your time. If it’s a fit, you get a year free and a permanent founder discount. 20-min call to see?

Disqualifiers: wants features now (IFTA/factoring/ELD), owner not in the room, has been a “design partner” for 2+ other startups in the last year.

In return: free year of FleetFlow post-alpha, 40% founder-tier permanent discount (transferable on company sale), case study/testimonial optional not gated, direct line to founder (Gee’s cell, 4h business-hour response).

## 2.3 Onboarding playbook — 90-min concierge

| Min | Activity |
| --- | --- |
| 0–10 | Re-confirm objectives, set expectations, walk the 5-week cadence |
| 10–25 | Collect last 2 weeks of dispatch sheet, customer/driver/equipment lists (requested 48h pre-call) |
| 25–55 | Import live on screen: customers, drivers, equipment, recent loads. They watch + correct |
| 55–75 | Walk the 3 test scenarios. Partner runs Scenario A on a real load they would have dispatched today |
| 75–85 | Install driver PWA on owner’s phone + one driver’s phone (call the driver from the meeting if possible) |
| 85–90 | Schedule weekly 30-min check-in for next 5 weeks; share feedback widget + Loom instructions + cell |

“Done”: partner has independently created one new load, dispatched it to a driver who acknowledged on PWA, generated one invoice — all within 24h of setup, without messaging us.

## 2.4 Three scripted test scenarios

Scenario A — End-to-end Load→Cash (Week 1). Pick one real load, real driver, real customer. Create → assign → driver acknowledges on PWA → BOL at pickup → POD at delivery → invoice → email. Acceptance: dispatcher click-time ≤ 5 min create-to-sent; driver completes pickup→POD without calling dispatcher; invoice PDF matches what broker expects.

Scenario B — Daily dispatch standup, 3 consecutive days (Week 1–2). Partner replicates morning routine inside FleetFlow for 3 weekdays. Acceptance: day 3 dispatcher opens FleetFlow first, spreadsheet second (or not at all). EOD 3 partner records 3-min Loom: what sucked, what worked, what’s missing.

Scenario C — “Where’s the paperwork?” (Week 2). Broker disputes an invoice, asks for the POD. Acceptance: POD retrieved + forwarded < 60 seconds. PM stopwatches it on the call. If it takes 4 minutes, that’s the headline finding of the week.

## 2.5 Acceptance criteria (quantified)

| Flow | Bar | Measured how |
| --- | --- | --- |
| Load→Cash dispatcher time | ≤ 5 min create-to-sent | PM observes + session telemetry |
| Daily active usage | By week 2, all 3 partners log in 5 days/week, ≥10 min/day | Backend session logs |
| POD retrieval | < 60s from “find POD for #X” to “in broker’s inbox” | Stopwatched in Scenario C |
| Driver PWA adoption | ≥ 70% of assigned drivers acknowledge via PWA (not phone call) by week 4 | Acknowledgment source field |
| Invoice acceptance | 0 invoices rejected by brokers for format/data | Partner reports weekly |

## 2.6 Feedback capture

Async: in-app widget (lands in Linear tagged alpha-feedback), Loom uploads to shared Notion inbox.

Sync: weekly 30-min/partner. Founder runs these, not PM. If Gee can’t make it, reschedule.

Structured: Friday survey, 5 questions max — used daily this week (Y/N), what couldn’t you do here, what’s most likely to make you stop, would you pay today (Y/N gut), anything else.

Synthesis: founder writes a half-page Monday synthesis — what we learned, what we’re changing. If Gee doesn’t write it, the alpha is drifting.

## 2.7 Kill / continue gates

Stop and re-scope if by end of week 6: - 2 of 3 partners aren’t using daily (<3 days/week). - Load→Cash time hasn’t dropped below 10 min for any partner. - 2+ partners say “I still keep my spreadsheet open.” - Any partner formally drops out citing “not ready.”

Open private beta if by end of week 8: - 3 of 3 partners using daily. - All 3 say “yes, I’d pay” on Q4 of survey. - ≥2 of 3 willing to be referenceable. - POD retrieval consistently < 60s.

Gray zone (most likely): mixed signal → extend 2 weeks, narrow to working flows, defer beta. Resist opening beta because the calendar says so.

## 2.8 Risks specific to alpha

| Risk | Mitigation |
| --- | --- |
| Drivers won’t install the PWA | Concierge install during onboarding call; if a driver won’t, dispatcher marks loads complete on their behalf |
| Broker won’t accept our invoice format | Capture as fix-it ticket within 24h; hand-edit PDFs for partners if needed; don’t let this kill momentum |
| Partners won’t actually use it (most common failure) | Weekly call non-negotiable. Two missed calls → kill-or-recommit conversation |
| Data shaped wrong for workflow | Catch in setup call; accept friction; fix in next sprint — no manual workarounds beyond week 3 |
| Founder bandwidth collapses | Cap at 3 partners if 5 is too many. Three deep > five shallow |

## 2.9 Exit deliverables

Partner gets: full CSV data export regardless of continue/not. Transition help. Free year of FleetFlow. 40% founder-tier permanent discount. Direct line to Gee.

We get: 1-page case study draft (partner approves). One on-record testimonial (written or 60s video). Soft commitment to private beta. Three named referrals to other carriers (most valuable thing they give us — ask on last weekly call). 45-min postmortem call at week 9, founder only.

Final note: the point is not to validate FleetFlow. The point is to find out cheaply and quickly whether the MVP we scoped is the MVP small carriers actually need. The only failure mode is running 5 weeks and not knowing which way it went.

# 3 · TBG — Beta Launch Playbook

Window: weeks 8–12 (private beta → open beta) · Target: 15 paying carriers, $4–8k MRR by end of week 12

## 3.1 Beta cohort

Alpha graduates: convert to paid beta only if all three — logged in 4+ days/week for last 3 weeks, captured ≥1 POD + ran ≥1 invoice, verbally committed to founder rate in a recorded call. Forced conversions become churn artifacts.

Net-new target: 10–15 paying carriers total (3 graduated + 7–12 net-new).

Source channels, ranked by yield: 1. Alpha referrals (highest signal; 1 free month per converted referral). 2. Cold outbound to recent MC authority registrants (FMCSA, 30–90d post-authority, 3–50 trucks). 60–80 emails/week, founder-signed. 3. OOIDA member forum thread, founder identifies as builder. 4. Niche FB groups (Trucking Dispatch, Small Fleet Owners, Hotshot Trucking). 1 post/group/week max. 5. FreightWaves “Startups” column once we have 5 paying logos. Not primary before week 11.

Disqualifiers (don’t sign, even if they want to pay): <3 trucks (overkill, churn), >50 trucks (undersized, support cost), brokers without authority to dispatch their own trucks (different product), carriers in active fight with last TMS vendor (chargeback risk), anyone pushing hard on a custom feature in the sales call, no DOT/MC that validates against SAFER.

## 3.2 Pricing

- Anchor: $39–$49/truck/mo. Public list = $45/truck/mo.

- Founder rate: 50% off for 12 months = $22.50/truck/mo. Locks customer at $45 list forever — if we raise to $59 in 2027, founders stay at $45 after their discount year. Marketed: “Founder pricing — never goes up for you.”

- Month-to-month, no contracts. Cancel anytime, prorated to the day.

- Trial: 14 days no card for alpha graduates; 7 days with card on file for net-new beta. Begins at first successful login, not signup.

- Billing day: monthly anniversary of first paid charge (not calendar 1st — smooths support load).

- Payment: Stripe ACH preferred (~0.8% vs ~2.9% card), card accepted.

- Dunning: 3 attempts (day 1, 4, 7). After day 7 failure → account read-only, no data deletion for 30d, founder gets a Slack alert to call personally.

- Refunds: full refund within 14 days of first charge, no questions. Prorated refund after that for unused portion if customer cancels due to a bug we can’t fix in 7 days.

## 3.3 Stripe go-live checklist

Block flipping the switch until every item is checked:

- ToS published at /legal/tos, linked from checkout and footer.

- Privacy Policy at /legal/privacy, linked.

- DPA available on request, linked from Privacy.

- Refund policy at /legal/refunds, linked from checkout.

- Dunning emails configured — 3 steps (day 1, 4, 7), copy sounds human not collections.

- Invoice numbering: sequential FF-YYYY-NNNNN, no gaps. Test with 3 fake invoices.

- Stripe Tax enabled; US tax registrations completed for nexus states (start home state).

- Currency display: USD only, shown as “$XX.XX USD” on checkout + invoices.

- Webhook handler deployed and tested for invoice.paid, invoice.payment_failed, customer.subscription.updated, customer.subscription.deleted. Each handler idempotent via Stripe event ID.

- PCI SAQ-A self-assessment confirmed. Document filed.

- Test mode end-to-end: signup → trial → first charge → failed charge → recovery → cancel.

- Production keys in secrets manager, not in repo. Confirmed.

- Stripe customer portal enabled for self-serve plan/payment-method/invoice download.

## 3.4 Beta onboarding flow — semi-concierge

Founder no longer sits with each customer for 90 min. But founder’s calendar link is in every welcome email and SLA is 4 business hours.

Self-serve signup, gated: 1. Email + password. 2. Accept ToS + Privacy (single checkbox, both links). 3. DOT or MC → real-time FMCSA SAFER lookup → display the carrier’s legal name from FMCSA → “Is this you?” required. 4. Card or ACH on file (skip for alpha graduates). 5. Land in setup wizard.

Wizard — 5 steps, skippable but tracked: 1. Organization (legal name prefilled from FMCSA, DBA, timezone, weight units). 2. First driver (name, CDL #, phone — triggers SMS invite). 3. First truck (VIN, unit #, plate). 4. First customer (broker/shipper, billing email). 5. First load (pickup, delivery, rate). This is the activation event.

7-day activation email sequence: - Day 0 — Welcome from founder. Calendar link. “Reply if anything is weird.” - Day 1 — “Have you added your first driver yet?” + deep link. - Day 2 — “Add your first truck” + deep link. - Day 3 — Office hours invite + 90-second Loom on the dispatch board. - Day 5 — “Capture your first POD” + short video. - Day 7 — Founder personal check-in, written like a one-off email even though automated. Not activated by day 7 → real conversation.

## 3.5 Support model

- Channel: in-app chat (Intercom or Plain — pick week 7, don’t switch mid-beta). Email fallback support@.

- SLA: first response <4 business hours. M–F, 7am–7pm Central.

- Staffing: founder + 1 ops, alternating primary weekly. Whoever is primary watches the queue.

- Status page: live before first paid signup. Subscribed by every beta customer at onboarding.

- Public changelog: updated every Friday, even quiet weeks (“reliability + bug fixes”). Never skip.

| Sev | Definition | Response | Resolve |
| --- | --- | --- | --- |
| 1 | App down, billing broken, data loss in progress | Phone the founder, page within 15 min, status page incident opened | <4h |
| 2 | Feature broken for one customer, workaround exists | In-app reply within 4 business hours | <3 business days |
| 3 | Cosmetic, UX nit, minor enhancement | Acknowledge within 4 business hours, queue for next sprint | Best effort |

Sev 1 → written postmortem inside 5 business days, posted to changelog.

## 3.6 Communication cadence

- Weekly customer email — Tuesday 9am CT. 3-line changelog + 1 tip + founder’s one-line ask. From founder, not noreply@.

- Monthly office hours — last Thursday, 30-min Zoom, optional, recorded.

- Quarterly NPS-ish — only after customer crosses 60 days active. Three open-ended questions.

## 3.7 Success gates by week

| Week | Gate | Pass criteria |
| --- | --- | --- |
| 9 | Launch | 5 paying logos signed; Stripe live no incidents; first beta invoice paid |
| 10 | Activation | All 5 logos hit activation (first POD captured) |
| 11 | Engagement | 90% beta carriers daily-active; <2 escalations/week |
| 12 | Open beta | 15 paying logos; $4–8k MRR; 90-day retention dashboard live |

Kill switch: miss two consecutive weekly gates → pause new signups, freeze marketing spend, founder runs a 5-customer call tour in 5 days, then decide: fix, pivot, or extend +2 weeks. Do not push through silently.

## 3.8 Pricing & packaging experiments

Discipline: one variable at a time. A small beta cannot distinguish two simultaneous changes.

- Weeks 9–11 hold price flat at founder rate; measure raw trial→paid conversion + 30-day retention.

- Week 12+, in order: (1) annual prepay discount 10% at month-11 renewal email, measure prepay take-rate; (2) flat $399/mo tier for 10–25 trucks, measure upgrade behavior + ARPU; (3) Quick Pay add-on — same-day carrier settlement at flat $15/load or 1.5% (whichever higher), measure attach rate.

Two weeks minimum between experiments to read a signal.

## 3.9 Beta risk register

| Risk | Mitigation | Owner |
| --- | --- | --- |
| Stripe webhooks drop/duplicate | Idempotency keys; DLQ with 24h retry; daily reconciliation script | Eng |
| Carrier disputes first invoice → chargeback | Refund policy public and generous; founder calls every customer at day 10 to pre-empt | Founder |
| “Edit with Base44” badge still rendering on production | Verified removed before any paid signup; smoke test in deploy checklist; visual regression on login page | Eng |
| Single-carrier data loss | Nightly backups separate region; PITR end-to-end tested week 8 with fake tenant; restore runbook in repo | Eng |
| Founder bandwidth collapse | Ops person trained on tier-1 by end of week 8; office hours capped 30 min; weekly email is the only mandatory founder output | Founder |
| Custom-feature ask | “Not yet” with a date or “not on the roadmap” with a reason — never “yes, soon” without a ticket | Founder |
| SAFER API outage during signup | Fallback manual review queue, founder approves within 4 business hours | Eng |

## 3.10 Beta exit → GA criteria

Do not declare GA until every bar is cleared. No partial-credit GA.

- 25 paying logos.

- >85% logo retention at day 90 on first cohort old enough to measure.

- Organic referrals in conversation — at least 3 customers in last 30 days said “X told me about you” unprompted. Real NPS signal, survey is supporting evidence.

- Top 5 support requests are feature requests, not bug reports. Queue stops being about broken things, starts being about wanted things.

- Founder confidence test: willing to publish a public pricing page with self-serve checkout and no mandatory sales call.

Until then, stay in beta. Price of a premature GA is a churn wave that costs more than the extra month of “beta” branding.

One-line summary: Sign 5 by week 9, activate them by week 10, daily-active through week 11, 15 paying by week 12, kill the launch if we miss twice in a row, no GA until customers are bringing us other customers.

# 4 · QA — Test Plan

Scope: MVP release covering all 8 modules + Stripe billing + RBAC.

## 4.1 Quality strategy

| Layer | % | Tooling | Owner | Covers |
| --- | --- | --- | --- | --- |
| Unit | ~60% | Vitest, ts-jest for Prisma helpers | Eng | Pure functions, Zod validators, rate/mileage calcs, state-machine transitions, RBAC predicates |
| Integration | ~25% | Vitest + Supertest + Prisma test DB (Testcontainers) | Eng | API routes, DB constraints, Stripe webhook handlers, S3 presign flow |
| E2E | ~10% | Playwright (Chromium + WebKit + Android emulation) | QA | Cross-module: Load→Cash, onboarding, billing |
| Manual exploratory | ~5% | Scripted charters, real iPhone SE + Pixel 4a | QA + Support rotation | Camera/HEIC edge cases, real cellular, PWA install |

Supporting: Storybook + Chromatic (visual regression), @axe-core/playwright (a11y in every E2E), k6 (load tests), Lighthouse CI (perf + a11y budgets), Stripe CLI (stripe trigger/stripe listen for webhook replay).

Automated runs on every PR; manual exploratory is timeboxed (4h/week per QA) against staging with seeded multi-tenant data (Org: Acme Trucking, Org: BlueRidge Logistics).

## 4.2 Test matrix

| Area | Functional | Security | A11y | Performance | Mobile |
| --- | --- | --- | --- | --- | --- |
| Auth (login, SSO, MFA) | P0 unit+E2E | P0 pen-test, brute-force | P1 Axe | P1 k6 login burst | P0 Playwright iOS/Android |
| Load CRUD | P0 unit+integ+E2E | P0 IDOR, tenant isolation | P1 Axe + manual SR | P1 list rendering | P1 Playwright touch |
| Dispatch board | P0 E2E drag-drop | P0 RBAC | P0 keyboard nav | P0 k6 200 loads | P1 read-only mobile |
| Driver PWA | P0 E2E offline | P0 token scope | P1 Axe contrast | P0 cold-start LCP | P0 real device |
| Document upload | P0 integration | P0 MIME/SSRF, S3 ACL | P2 alt-text | P1 large file | P0 HEIC camera |
| Invoice generation | P0 unit+E2E | P1 PDF data leak | P1 PDF tagging | P1 PDF render time | P2 read-only |
| Stripe billing | P0 webhook tests | P0 webhook signature | P2 portal redirect | P1 webhook throughput | P2 |
| Org/User/Role | P0 unit+integ | P0 privilege escalation | P1 Axe forms | P2 | P2 |
| Settings | P1 integration | P1 audit log writes | P1 Axe | P2 | P2 |

## 4.3 Gherkin — Load→Cash

Feature: Load → Cash critical flow
  Background:
    Given Org "Acme Trucking" exists with plan "Growth"
    And users: "dispatch.amy@acme" (DISPATCHER), "driver.dan@acme" (DRIVER), "accounting.alex@acme" (ACCOUNTING)
    And driver "Dan" is assigned truck "T-204" and trailer "TR-88"
    And customer "Midwest Foods" has net-30 terms

  Scenario: Happy path dispatch to paid
    Given Amy creates Load "L-2026-0142" with rate $1,850, pickup 2026-05-14 Chicago IL, delivery 2026-05-15 Indianapolis IN
    When Amy assigns the load to driver "Dan" on truck "T-204"
    And Dan opens the Driver PWA and taps "Accept"
    And Dan uploads a POD photo on delivery (signed BOL, 2.1 MB JPEG)
    And Alex generates an invoice from load "L-2026-0142"
    And Alex marks the invoice paid via "ACH"
    Then the load status is "PAID"
    And an audit log entry exists for each transition
    And the customer ledger shows -$1,850 balance

  Scenario: Driver rejects load
    Given Load "L-2026-0143" is assigned to driver "Dan"
    When Dan taps "Decline" with reason "HOS conflict"
    Then load status returns to "AVAILABLE"
    And the dispatch board shows a red "Declined by driver" badge
    And Amy receives an in-app notification within 5 seconds

  Scenario: POD upload fails on cellular and retries
    Given Dan is on a flaky 3G connection
    And Dan has captured a POD photo for load "L-2026-0144"
    When the first upload attempt times out after 30s
    Then the photo is queued in IndexedDB with state "PENDING_UPLOAD"
    And the app retries with exponential backoff (2s, 4s, 8s, 16s)
    And once the network recovers the photo uploads successfully
    And no duplicate POD exists on the load (idempotency key honored)

  Scenario: Driver assigned but truck unavailable
    Given truck "T-204" is marked "OUT_OF_SERVICE" in the equipment roster
    When Amy attempts to assign load "L-2026-0145" to Dan on truck "T-204"
    Then the API returns 422 with code "EQUIPMENT_UNAVAILABLE"
    And the UI shows "Truck T-204 is out of service — pick another"
    And no assignment is persisted

  Scenario: Tenant isolation across orgs
    Given Org "BlueRidge Logistics" owns load "L-2026-0999"
    And dispatcher "amy@acme" is authenticated
    When Amy requests GET /api/loads/L-2026-0999
    Then the response is 404 (not 403, to avoid leaking existence)
    And the request is recorded in the security audit log

  Scenario: Role gating prevents driver from editing rate
    Given Dan is viewing load "L-2026-0142" in the Driver PWA
    When Dan sends PATCH /api/loads/L-2026-0142 with body {"rate": 2500}
    Then the response is 403 with code "RBAC_FORBIDDEN"
    And the load's rate remains $1,850
    And the attempt is logged with user, IP, and timestamp

  Scenario: Concurrent dispatch — last write wins with 409
    Given dispatchers "Amy" and "Bea" both have load "L-2026-0146" open
    And the load row has version "v=3"
    When Amy submits an assignment with If-Match "v=3"
    And Bea submits a different assignment 200ms later with If-Match "v=3"
    Then Amy's request returns 200 and bumps the row to "v=4"
    And Bea's request returns 409 with code "STALE_VERSION"
    And the UI prompts Bea to refresh before retrying

  Scenario: Out-of-order status transition rejected
    Given load "L-2026-0147" is in status "DELIVERED"
    When any user submits a transition to "ASSIGNED"
    Then the state machine returns 422 with code "INVALID_TRANSITION"
    And valid transitions from "DELIVERED" are listed: ["INVOICED"]

## 4.4 Security checklist (OWASP-aligned)

| Risk | Test | Verification |
| --- | --- | --- |
| Broken access control | Dispatcher in Org A queries /api/loads/{Org B id} | 404; assert audit log entry |
| SQL injection | Submit '; DROP TABLE loads;-- in load reference | Prisma parameterizes; row stores literal; no DB errors |
| XSS in customer notes | Save <img src=x onerror=alert(1)> in Customer.notes | React escapes; CSP blocks inline; Playwright asserts no alert |
| IDOR on /api/loads/:id | Iterate sequential IDs as low-priv user | Cross-tenant returns 404; same-tenant unauthorized returns 403 |
| Broken auth | Reuse JWT after logout; replay expired refresh | Both rejected; session row marked revoked |
| CSRF | POST from external origin with stolen cookie | Rejected by SameSite=Lax + double-submit token; Vitest integration |
| SSRF on COI URL input | Submit http://169.254.169.254/latest/meta-data/ | Outbound fetcher allowlists public HTTPS, denies RFC1918/link-local; 422 |
| Security logging | Trigger 5 failed logins, 1 RBAC denial, 1 webhook signature failure | All in security_events within 1s; alert fires on threshold |
| Stripe webhook signature | Replay webhook with tampered body | 400; nothing written; alert fires |
| Dependency vulns | Snyk + Dependabot on every PR | Zero High/Critical at merge |

## 4.5 Accessibility checklist (WCAG 2.1 AA)

- Keyboard navigation on dispatch board — Tab through cards, Space to pick up, Arrow keys between lanes, Enter to drop. Playwright + NVDA/VoiceOver.

- Color contrast on status pills — all pills meet 4.5:1; Axe assertion blocks merge.

- Focus visibility — 2px outline on every interactive element; never outline: none without replacement; Storybook focus story.

- Screen reader landmarks — <main>, <nav>, <header>, <aside> on every page; load detail uses <article> with aria-labelledby.

- Viewport zoom not blocked — meta must not include user-scalable=no or maximum-scale=1 (regression from current Base44 prototype). Lint rule + Playwright assertion.

- Form labels + aria-describedby — every input has a visible <label>; validation errors linked via aria-describedby and announced via role="alert".

- Motion reduction — drag-drop respects prefers-reduced-motion; transitions collapse to instant.

## 4.6 Performance budgets

| Metric | Budget | Measured by |
| --- | --- | --- |
| p95 API response | < 500ms | k6 in CI + Vercel runtime metrics |
| p95 page load (Fast 3G) | < 2.5s | Lighthouse CI |
| LCP on mobile | < 2.5s | Vercel Speed Insights + Lighthouse |
| CLS | < 0.1 | Lighthouse + Speed Insights |
| Dispatch board 200 loads first paint | < 1.0s | Playwright performance.mark + custom reporter |
| Stripe webhook handler p95 | < 300ms | k6 + Datadog APM |
| Cold-start PWA on mid-range Android | < 3.0s | Lighthouse mobile preset |

Lighthouse CI on every PR; fails the check if a budget regresses >5%. k6 nightly with 100 VUs ramped over 5 min, weekly soak at 50 VUs for 1h.

## 4.7 Mobile-specific test plan

Device matrix: iPhone SE 2020 (iOS 17, Safari), Pixel 4a (Android 13, Chrome), generic mid-range Android emulator (CI).

Networks: Fast 3G throttle (baseline), offline (Driver PWA queues to IndexedDB), flaky network (5% packet loss) manual session per release using Network Link Conditioner.

Camera/file picker flows: iPhone HEIC → client converts to JPEG before upload; Android picker camera-or-gallery, preserve EXIF orientation; multi-photo POD up to 5 photos per load, each ≤10 MB.

Touch targets: ≥ 44×44px on every interactive element on PWA screens. Accept/Decline, status change, photo upload.

PWA install on Android: manifest valid; install prompt after engagement signal; service worker caches shell + last 10 loads; update flow verified.

## 4.8 Bug report template

| Field | Content |
| --- | --- |
| Title | “POD upload fails silently on iPhone SE when offline” |
| Severity | S1 / S2 / S3 / S4 |
| Environment | Branch + commit SHA, browser+OS, device, org/tenant |
| Steps | Numbered, deterministic, with test data (org names, load IDs) |
| Expected | What should happen, citing spec/AC |
| Actual | What did happen, with screenshots/HAR/console logs |
| Repro rate | “5/5”, “intermittent ~30%” |
| Workaround | If any, with caveats; else “none known” |

Severity definitions: S1 down/data loss/security/billing → hours. S2 critical feature broken for many → current sprint, hotfix candidate. S3 feature broken for one or workaround → scheduled. S4 cosmetic → backlog.

## 4.9 Regression suite

Every PR (must be green): Vitest unit + integration; Playwright smoke (~6 min: login + load create + assign + POD upload mocked S3 + invoice + Stripe webhook handler via stripe trigger invoice.paid); Lighthouse CI on 3 key pages; Axe in Playwright; Chromatic diff on changed stories; Snyk dependency scan.

Nightly on main: full Playwright E2E (~45 min) across Chromium + WebKit + Android emulation; full a11y sweep via Axe across every route; Prisma migration replay against fresh DB.

Weekly: k6 load test against staging; full Chromatic visual regression sweep; manual exploratory (4h) on real iPhone SE + Pixel 4a; Stripe webhook replay drill using stripe events resend for last 7d of fixtures.

## 4.10 Release exit criteria

A release ships to production only when all are true:

- Zero open S1 or S2 bugs in the release scope.

- P0 test suite green on main for 24 consecutive hours. Flakes triaged: fix or quarantine with ticket.

- Manual smoke pass on prod-like. QA runs Load→Cash + seeded multi-tenant isolation check against staging with real Stripe test mode.

- Dependency vulnerability scan clean. Snyk + Dependabot zero High/Critical at the release commit.

- Lighthouse CI within budget on dashboard, dispatch board, Driver PWA shell.

- Feature flags configured for risky changes (new RBAC rules, dispatch virtualization, Stripe plan changes). Default off in prod; enabled tenant-by-tenant.

- Rollback rehearsed — deploy notes include exact revert command + DB migration considerations.

- Release notes signed off by Eng Lead, QA Lead, Support Lead.

Exceptions require written approval from the on-call eng manager, logged in the release record.